**Team Member Name:** Isaac Sparks-Willey

**Percent Contribution:** 21%

Roles Played This Sprint

* Development

Work Performed This Sprint

* Set up team report organizational structure
* Contributed to proposal presentation
* Updated user stories document
* Pair programmed with Ryan to implement basic hydration tracking
* Created use case document
* Reviewed software requirement specification

Work to be Performed Next Sprint:

* Hydration Screen development

Issues Encountered

* Authenticating command line git with 2 factor authentication enabled
* Unfamiliarity with React Native

Issues Resolved

* Authenticating command line git with 2 factor authentication enabled

Strengths

* Willing to help with any problems team members face

Weaknesses

* Unfamiliar with react native

**Team Member Name:** Scott Audet

**Percent Contribution:** 15.78%

Roles Played This Sprint

* Developer

Work Performed This Sprint

* Created wireframe of project for presentation and planning
* Updated tab bar icons in source code for app navigation

Work to be Performed Next Sprint:

* Profile interface tasks
  + Develop screen and tab finder
  + Store user input after initial setup

Issues Encountered

* Set up development environment
* Learn react native

Issues Resolved

* Set up environment on machine
* Developed code using new language - pushed to master

Strengths

* Willing to take on tasks and problem solve with team

Weaknesses

* Unfamiliar with react native (javascript)
* New to application development

**Team Member Name:** Ryan Handlon

**Percent Contribution:** 15.78%

Roles Played This Sprint

* Scrum Master

Work Performed This Sprint

* Booked Rooms for team meetings
* Updated product description
* Pair programmed with Isaac to implement basic hydration tracking
* Filled out SRS document with Scott
* Worked on Team member report document
* Helped design project presentation

Work to be Performed Next Sprint:

* Water interface tasks

Issues Encountered

* Trouble installing yarn correctly on virtual machine
* Unfamiliar with React Native

Issues Resolved

* Troubleshooted and installed yarn
* Started learning React Native

Strengths

* Good team player

Weaknesses

* Unfamiliar with React Native

**Team Member Name: Kyle Walker**

**Percent Contribution:** 15.78%

Roles Played This Sprint

* Development

Work Performed This Sprint

* Developed manual food entry

Work to be Performed Next Sprint:

* Nutrition Screen

Issues Encountered

* Setting up development environment.
* Formatting nutrition input.
* Hosting app on phone.

Issues Resolved

* Fixing development environment.

Strengths

* Quickly resolved development environment issues.

Weaknesses

* Unfamiliar with react native.

**Team Member Name: Jacob Morin**

**Percent Contribution:** 15.78%

Roles Played This Sprint

* Product Owner

Work Performed This Sprint

* Initialized app
* Created Product and Sprint Backlog
* Reviewed merge requests
* Contributed to user stories
* Assisted development of nutrition tracking feature

Work to be Performed Next Sprint:

* Water report system
* Nutrition report system
* Water data storage function
* Nutrition data storage function

Issues Encountered

* Redundant and time consuming documentation

Issues Resolved

* Better streamlined workflow for documentation
* Improved communication to increase time spent developing

Strengths

* Takes the initiative for the team
* Very knowledgeable about development things

Weaknesses

* Sometimes late to meetings

**Team Member Name: Noi Knowles**

**Percent Contribution: 15.78**

Roles Played This Sprint

* Developer

Work Performed This Sprint

* user story spreadsheet
* user story form
* Feature planning
* SRS
* Sprint review

Work to be Performed Next Sprint:

* Nutrition system development

Issues Encountered

* Setting up development environment

Issues Resolved

* User story spreadsheet readability
* User story formatting

Strengths

* Did a good job determining weaknesses

Weaknesses

* React-native