**Team Member Name:** Isaac Sparks-Willey

**Percent Contribution:** 21%

Roles Played This Sprint

* Development

Work Performed This Sprint

* Knowledge acquisition of flexbox
* Add progress bar to hydration screen

Work to be Performed Next Sprint:

* Hydration Screen development
* Assisting team members with any problems they face

Issues Encountered

* Unable to layout items on hydration screen as desired

Issues Resolved

* N/A

Strengths

* Willing to help with any problems team members face

Weaknesses

* Unfamiliar with react native
* Not enough time to devote to ApolloFitness

**Team Member Name:** Scott Audet

**Percent Contribution:** 17.8%

Roles Played This Sprint

* Developer

Work Performed This Sprint

* Updated tab navigator to include a profile tab
* Created a profile component to be developed in sprint 3
* Imported async package to implement storage in future sprint
* Knowledge acquisition of async storage

Work to be Performed Next Sprint:

* Profile interface tasks
  + Create fields for user to input biometric information
  + Implement async storage to maintain data at start up

Issues Encountered

* Team issues implementing async

Issues Resolved

* Reviewed async pain points with team for next sprint

Strengths

* Works with team members to help solve problems
* Accomplish promised tasks as soon as possible

Weaknesses

* Outside course work consumed availability during this sprint

**Team Member Name:** Ryan Handlon

**Percent Contribution:** 10.7%

Roles Played This Sprint

* Product Owner

Work Performed This Sprint

* Booked Rooms for team meetings
* Got acclimated with Async Storage
* Started but did not finish implementing Async Storage for the WaterScreen
* Merged various things into master

Work to be Performed Next Sprint:

* Finish implementing Async Storage for WaterScreen
* Implement unix time to use as keys for saving water data
* Update Documentation

Issues Encountered

* Unfamiliar with React Native
* Had trouble implementing Async Storage

Issues Resolved

* Started learning React Native

Strengths

* Good team player
* Works well with team to solve problems

Weaknesses

* Unfamiliar with React Native
* Lots of work outside the group project hinders productive time for this project

**Team Member Name: Kyle Walker**

**Percent Contribution:** 17.8%

Roles Played This Sprint

* Development

Work Performed This Sprint

* Developed add food button
* Knowledge acquisition of importing packages.

Work to be Performed Next Sprint:

* Nutrition Screen listing food.

Issues Encountered

* Formatting components.
* Importing a package for lists.

Issues Resolved

* Unintentional alert popups on the hydration screen.

Strengths

* Quickly resolved development environment issues.

Weaknesses

* Unfamiliar with react native libraries.

**Team Member Name: Jacob Morin**

**Percent Contribution:** 21.4%

Roles Played This Sprint

* Developer

Work Performed This Sprint

* Cleaned dependencies
* Reviewed merge requests
* Contributed to user stories
* Added graph libraries
* Added basic graph functionality

Work to be Performed Next Sprint:

* Add Linter/code style
* Storage functions

Issues Encountered

* Searching for graph libraries to fit requirements

Issues Resolved

Strengths

* Takes the initiative for the team
* Very knowledgeable about development things

Weaknesses

* Sometimes late to meetings

**Team Member Name: Noi Knowles**

**Percent Contribution:** 10.7%

Roles Played This Sprint

* Developer

Work Performed This Sprint

* Knowledge acquisition: React-Native
* Knowledge acquisition: Async storage
* Long term storage work
* Sprint review

Work to be Performed Next Sprint:

* Finish unfinished tasks from sprint 1
* Continued work on Apollo Fitness Nutrition

Issues Encountered

* Setting up development environment

Issues Resolved

* AsyncStorage errors
* Design issues

Strengths

* Did a good job determining weaknesses

Weaknesses

* React-native